Project Name: K&XH Events

Project Team Leader: Katerina Hajdari

Meeting Date: 17/09/2020

Meeting Time: 3 hours.

Meeting Location: ω Office.

During this day we had a meeting to discuss about the second part of developing project assigned by our tutor.

We managed to share new tasks as listed below:

Manager account & See Managers list (Admin) =>

This task is about creating a manager account layout for our application and retrieve all the users list from database to the admin dashboard. The prioritization of this task is a Must and the time estimation of this task is 2 days.

Event Layout & Edit Profile Layout=>This task is about creating the events layout and the Edit Profile form layout. The time estimation of this task is 2 days.

Event form& Apply =>This task is about creating the event form layout page and the time estimation of this task is about 1 day.

At the end of this week, we expect that all Musts are finished because all of these tasks are required at our project.